COMPREHENSIVE AUDIT REPORT

Use Case 4: Predictive Analysis & Forecasting

Club Piscine

Prepared for: Compass Data / Club Piscine

Date: March 22, 2026

Classification: Internal / Confidential

# 1. Executive Summary

This report presents a comprehensive audit of Use Case 4 (Predictive Analysis and Forecasting) conducted across all four notebooks, supporting files, outputs, and API. Six parallel review agents examined every component against the original use case requirements and industry best practices.

## 1.1 Overall Verdict

| Overall Completeness | Production Readiness | Forecast Accuracy |
| --- | --- | --- |
| ~53% | ~40% | 43% wMAPE |

## 1.2 Critical Findings

- Revenue forecasting is completely absent - the client requires BOTH units AND revenue. Data exists but is unused.

- Feature engineering is 37% incomplete - NB03 Cells 6-10 never executed; 21 of 57 planned features missing.

- Inventory optimization is non-functional - gap analysis shows all-zero inventory. No safety stock, EOQ, or reorder points.

- Forecast accuracy below benchmarks - 43.2% median wMAPE vs. industry target of 8-15% for seasonal retail.

- No confidence intervals - XGBoost outputs point estimates only. Cannot calculate safety stock.

- Power BI integration is minimal - .pbix exists but API lacks filtering, auth, and OData endpoints.

- Deployment is broken - requirements.txt missing xgboost and prophet dependencies.

# 2. Pipeline Architecture Review

## 2.1 Notebook Pipeline Status

| NB | Name | Purpose | Status | Key Issues |
| --- | --- | --- | --- | --- |
| 01 | EDA | Data loading, validation | PARTIAL | 60-70% done; missing distributions, ACF/PACF |
| 02 | Weather | City-level weather merge | GOOD | 2.4% data loss; 574 duplicates from Liquidation city |
| 03 | Features | Lags, rolling, interactions | PARTIAL | Cells 6-10 never ran; 21/57 features missing |
| 04 | Model | XGBoost + tiered fallback | PARTIAL | Units only; 43% wMAPE; no CIs; Prophet unused |

## 2.2 Data Flow

Raw sales data (6,336 weekly rows, 27 stores, 11 divisions) flows: NB01 aggregates to 24,323 weekly store-division rows, NB02 merges city-level weather (Open-Meteo API, 27 cities), NB03 partially engineers features (36 of 57), and NB04 trains XGBoost with a 3-tier fallback (17 XGBoost groups, 0 Prophet groups, 276 baseline groups).

Data quality: 125 weeks history (Nov 2023 to Mar 2026). Both units and revenue 100% complete. Revenue ranges from -7.6K to +70.5K with ASP varying 5-1000x across divisions (Spas ,896/unit vs Pools 3/unit).

# 3. Detailed Findings by Component

## 3.1 NB01: EDA

### Strengths

- Clean data loading, store regroupment, division filtering, revenue validation

- Both units and revenue 100% complete with proper handling of negatives

### Gaps

- No distribution analysis (histograms, skewness, kurtosis missing)

- No seasonality decomposition (STL/additive not done; Fourier added without validation)

- No ACF/PACF (critical for ARIMA order selection)

- No demand intermittency quantification (1.5% zero-demand weeks not segmented)

- No outlier detection (max 7,450 units / 70K not flagged)

## 3.2 NB02: Weather Integration

### Strengths

- Excellent design: City-level weather (27 cities, 1:1 with stores) via Open-Meteo. Temperature thresholds (20C/25C) for pool demand. Warming shocks for impulse purchases. Robust exponential backoff for API.

### Issues

- Liquidation pseudo-city: 591 rows (2.4%) NaN weather, 574 duplicate keys. Must deduplicate before modeling.

- No forecast archiving: Forward weather overwritten on each run.

## 3.3 NB03: Feature Engineering

CRITICAL: Cells 6-10 have execution_count = None (never ran). Only 36 of 57 planned features exist in the output.

### Created (36 features)

- 6 Fourier terms, 8 calendar flags, 17 weather features, 5 basic lags

### Missing (21 features)

- 10 weather interactions: temp_shock, temp_warming, weather lags, season x weather interactions

- 11 extended lags: units_lag_52w (YoY), 8w/12w rolling, volatility, revenue lags, price features

Impact: NB04 silently drops missing features via fallback logic. Feature importance file references non-existent features.

## 3.4 NB04: Forecast Model

### Model Architecture

3-tier approach: Tier 1 (XGBoost global, 17 groups), Tier 2 (Prophet, 0 groups - never activated), Tier 3 (moving average, 276 groups).

### Accuracy Results

| Metric | Median | Mean | Industry Target |
| --- | --- | --- | --- |
| wMAPE | 43.2% | 53.9% | 8-15% |
| RMSE (units) | 45.5 | 46.5 | Context-dependent |
| MAE (units) | 42.3 | 43.3 | Context-dependent |

Best: CP04 Drummondville (23.5%), CP37 Gatineau (24.2%). Worst: CP28 Pointe-aux-Trembles (178%), CP15 Repentigny (110%).

### Critical Model Gaps

- Revenue forecasting absent (units only; revenue column ignored)

- No confidence intervals (CONFIDENCE_LEVEL=0.95 defined but unused)

- Prophet tier never activated (0 groups assigned)

- Short horizon (4 weeks only; need 8-12 for strategic purchasing)

- No store-specific tuning (one global model; 6-7x accuracy variation across stores)

## 3.5 Supporting Infrastructure

- API: Minimal FastAPI (3 endpoints). No filtering, error handling, auth, or caching. Not Power BI-ready.

- Inventory Gap Analysis: NON-FUNCTIONAL. All 79 rows show qty_available = 0.0. Placeholder data only.

- Dockerfile: Correct structure but requirements.txt missing xgboost and prophet.

- README: Skeleton only (~40%). Missing pipeline docs, deployment steps, Power BI config.

# 4. Use Case Alignment

| Requirement | Status | Notes |
| --- | --- | --- |
| Forecast sales (units) | DONE | XGBoost + tiered fallback |
| Forecast sales (revenue) | MISSING | Data available but unused |
| Optimal inventory quantities | BROKEN | All-zero inventory; no safety stock/EOQ/ROP |
| Weather/external data | DONE | City-level Open-Meteo; well-designed features |
| Power BI integration | PARTIAL | .pbix exists; API lacks filtering and auto-refresh |
| Data error flagging | MISSING | No franchisee self-service data quality tool |
| Centralized auto-refresh | MISSING | Manual notebook execution required |
| Confidence intervals | MISSING | Defined in config but never computed |
| Baseline comparison | DONE | Naive + MA baselines; XGBoost wins 76% |
| Time-series CV | DONE | Expanding window, correct temporal order |

Alignment: 4 of 10 requirements fully met (40%). The pipeline is a functional prototype but falls short of the integrated, production-ready predictive analytics system envisioned in the use case.

# 5. Industry Best Practices Comparison

## 5.1 Model Selection

XGBoost is appropriate but incomplete. Best practice recommends: LightGBM as primary (faster, more stable), Prophet as feature source (not standalone), Croston/TSB for intermittent demand (<50% non-zero weeks), and demand segmentation before model selection.

## 5.2 Revenue Forecasting

Recommended: Units forecast x Historical ASP per category/month = Revenue forecast. Pool/spa retail is relatively price-inelastic, so this simple approach is sufficient. Create separate price forecasts only if promotional pressure is expected.

## 5.3 Inventory Optimization (Largest Gap)

Industry standard requires: service level targets (95% for high-margin pools/spas, 80-85% for furniture), safety stock (SS = Z x sigma x sqrt(lead_time)), reorder points (ROP = avg_demand x lead_time + SS), and capacity constraints reconciliation.

## 5.4 Accuracy Benchmarks

| Segment | MAPE | WMAPE | Club Piscine Category |
| --- | --- | --- | --- |
| Stable, high-volume | <5% | <3% | Pools, Spas |
| Seasonal, multi-store | 8-15% | 5-12% | Outdoor furniture, Fitness |
| Intermittent | 20-40% | 15-30% | Niche SKUs, small stores |
| Current (all combined) | 43.2% | 43.2% | 3-5x above target |

# 6. Prioritized Remediation Roadmap

## 6.1 Tier 1: Critical Fixes (Weeks 1-2)

Must complete before any client demo or production deployment.

| # | Action | Impact | Effort |
| --- | --- | --- | --- |
| 1 | Re-run NB03 Cells 6-10 (complete all 57 features) | 5-15% accuracy improvement | Low (re-execute) |
| 2 | Add revenue forecasting (units x historical ASP) | Core client requirement | Medium |
| 3 | Fix requirements.txt (add xgboost, prophet) | Enables deployment | Low (5 min) |
| 4 | Resolve Liquidation duplicates (574 rows) | Data quality fix | Low |
| 5 | Add prediction intervals (quantile regression) | Enables safety stock calc | Medium |

## 6.2 Tier 2: Core Improvements (Weeks 3-4)

| # | Action | Impact | Effort |
| --- | --- | --- | --- |
| 6 | Build inventory optimization (safety stock, ROP, EOQ) | Core use case requirement | High |
| 7 | Demand segmentation (Croston for intermittent) | Improves Tier 3 accuracy | Medium |
| 8 | Extend forecast horizon to 8-12 weeks | Strategic purchasing | Medium |
| 9 | Activate Prophet or add LightGBM | Multi-model coverage | Medium |
| 10 | Enhance API (params, error handling, auth) | Power BI readiness | Medium |

## 6.3 Tier 3: Production Readiness (Weeks 5-8)

| # | Action | Impact | Effort |
| --- | --- | --- | --- |
| 11 | Complete EDA (distributions, seasonality, ACF/PACF) | Validates assumptions | Medium |
| 12 | Power BI integration (OData, auto-refresh, drill-down) | Franchisee self-service | High |
| 13 | Promotional calendar and event features | Captures demand spikes | Medium |
| 14 | Hierarchical forecast reconciliation | Consistent roll-ups | Medium |
| 15 | Documentation and deployment automation | Client handoff ready | Medium |

# 7. What Is Working Well

Despite the gaps, several components demonstrate solid engineering:

- Weather feature design is excellent: Temperature thresholds for pool demand, warming shocks, bad weather x summer interactions are well-conceived.

- Time-series CV is correct: Expanding window with proper temporal ordering prevents look-ahead bias.

- Tiered architecture is sound: XGBoost/Prophet/baseline concept is good design; just needs full implementation.

- Data pipeline is traceable: Clear lineage from raw to aggregation to weather to features to model.

- City-level weather is superior to MMM: Store-specific vs. province-wide is more appropriate for 42 dispersed stores.

- XGBoost beats baselines: Wins 76% of cases vs. naive. The model is learning real patterns.

# 8. Conclusion

Use Case 4 is a functional prototype demonstrating the feasibility of demand forecasting for Club Piscine. The XGBoost approach with weather integration and tiered fallback is directionally correct.

However, the pipeline is ~53% complete and not production-ready. Three critical gaps: (1) revenue forecasting absent despite being a core requirement, (2) inventory optimization non-functional with placeholder data, (3) forecast accuracy at 43% wMAPE is 3-5x above industry benchmarks.

Highest-leverage fix: Re-run NB03 Cells 6-10 to recover 21 missing features. This alone could yield 5-15% accuracy improvement. Adding revenue via units x ASP is straightforward. These two fixes address the most critical gaps with lowest effort.

Recommended path: Execute Tier 1 fixes (1-2 weeks), re-evaluate accuracy, then invest in Tier 2/3 based on results.

End of Audit Report